EXPERIMENT ANALYSIS

N1 vs B4

Cost Inversion, Success Measurement, and the B4-Adaptive Redesign

Held-out-20 comparison of hierarchical (B4) vs flat (N1) SEC-bench topologies. Root-cause analysis of the cost inversion, an audit of the success measurement, and the engineering + experimental plan required before any publishable N1-vs-B4 claim.

Prepared for  ARISE Security — SEC-bench experiments

Date  2026-07-12

Scope  20 paired tasks · 40 runs · commit c1e2b0f8…

Status  Exploratory. Not a confirmatory held-out result.

# Contents

1 Executive Summary
2 Verified Baseline
3 Root Cause of the Cost Inversion
4 Cost Remediation Plan
5 Success & Measurement Analysis
6 Independent Evaluator & Mechanical Gates
7 RCA Corrections
8 B4-Adaptive Design
9 Experimental Protocol
10 Work Plan & Sequencing
11 Hypotheses
12 Pre-Experiment Design Freeze
Appendix A Contradictions

# 1  Executive Summary (BLUF)

Two questions were conflated into one experiment. They cannot both be answered by it.

- The cost flip is real. B4 costs 2.1585× N1 ($2.177703 vs $1.008875 per run) because it performs substantially more work — not because caching failed. Both arms cache at ~96–97%.

- The success flip is not established. The declared N1 18/20 vs B4 16/20 difference is exactly explained by inconsistent, arm-specific scoring on two libredwg tasks — not by any demonstrated capability gap.

- True relative correctness is unknown. The evaluator contains a confirmed false positive (ImageMagick exit-134 accepted) and a shared false negative (zero-byte PoC rejected), and no strict/semantic score provenance was persisted.

- Caching alone cannot close the cost gap. Under an unrealistically favorable bound — every prompt token cached, coordinator cost zero, completion volume fixed — B4 still costs ~$1.433/run, ~42% above N1. B4 must reduce executed work.

- The 20 tasks are now development cases. They have been inspected and used to design interventions; a new untouched cohort is required for any confirmatory claim.

- The next system is B4-adaptive with a deterministic four-phase skeleton, compact-first execution, four host procedures, dependency-scoped context, and role-based models: GPT-5.4 mini for pure coding/execution and GPT-5.3 Codex for reasoning, hybrid, and synthesis roles. The evaluator is zero-human: exact host replay and safety gates plus a heterogeneous automated semantic panel.

Priority.  Measurement correctness first, then B4 tuning. Optimizing B4 against a biased evaluator would only reproduce the current measurement error.

# 2  Verified Baseline

The following are treated as verified from arise-db and runs/. All 40 selected runs use commit c1e2b0f8….

| Metric | B4 | N1 |
| --- | --- | --- |
| Recorded cost, total | $43.554053 | $20.177505 |
| Cost / run | $2.177703 | $1.008875 |
| Worker prompt tokens | 241,687,699 | 70,423,902 |
| Worker completion tokens | 2,341,909 | 350,485 |
| Worker turns | 4,034 | 1,356 |
| Turns / run | 201.7 | 67.8 |
| Worker cache-read fraction | 95.847% | 97.343% |
| Worker tasks / run | 15 | 1 |
| Cost-recorded conversations / run | 13.5 | 1 |
| Declared mechanical success | 16 / 20 | 18 / 20 |
| Independently trustworthy success | Unknown | Unknown |

Cost is a lower bound.  B4 has five timed-out worker sessions with no cost record; $2.177703/run therefore understates true incurred cost.

### Key derived ratios

- Recorded B4 cost is 2.1585× N1; B4 must cut recorded cost by ≥ 53.67% to reach the current N1 crossover.

- 3.43× worker prompt tokens; 6.68× worker completion tokens; 2.245× completion tokens per turn; ~3× turns.

- Boss/manager coordination: $8.113298 total ($0.405665/run) — ~40% of N1’s entire per-run cost.

- Fifteen failed deterministic procedures triggered LLM fallbacks costing $2.222434 (~5.1% of total B4 cost).

- 1,181 SourceFileObserved events; ~3.19M captured characters; the source block appears in 253/275 worker prompts and is ~61.6% of worker-prompt characters.

# 3  Root Cause of the Cost Inversion

Causal chain: mandatory full role roster → 15 worker tasks → a fresh OpenHands conversation per worker → repeated static/CVE/task context plus cumulative source injection → ~3× turns and >2× completion tokens/turn → 3.43× prompt and 6.68× completion tokens → added boss/manager calls and failed-procedure retries → B4 costs 2.1585× N1.

## 3.1  Caching did not fail

The original premise was that B4 should be cheaper because B4 caches. But N1 also caches — 97.343% vs B4’s 95.847%. The run-scoped prompt cache key routes B4’s separate conversations to the same provider cache shard; it discounts matching prefix tokens but does not reuse the prior conversation, remove prompt text, reduce logical context, or make cached tokens free.

Even under the favorable bound — every B4 worker prompt token cached, all coordinator cost removed, completion volume unchanged:

All prompt input at cached price:  $18.1266

Existing completion output:        $10.5386

Total:                             $28.6652 / 20 runs

$1.4333 / run   (~42% above N1 $1.008875)

Caching alone cannot reverse the cost result. B4 must reduce work — conversations, turns, prompt volume, and completion volume.

## 3.2  B4 is forced to create 15 workers

B4 is not dynamically choosing a short or long path. The roster is enforced at three levels.

- Boss prompt boss.j2:42 mandates exactly four phases and marks Builder, Exploiter, Fixer complex.

- Phase assessment assess.j2:25 forbids compact/direct phase execution and requires every role marked required.

- Omitted required roles are auto-injected by decomposition_validator.py:43; roles.py:70 marks 14 phase roles required.

Builder:   3 required roles

Exploiter: 6 required roles

Fixer:     5 required roles

Reporter:  1 worker

Total:    15 workers on every run

Intentional.  The B4 configuration explicitly describes the full roster as the intended treatment. The fixed 15-worker topology is prohibited from shortening, not an accidental LLM failure to shorten.

## 3.3  shared_worker_session does not share an LLM session

The B4 config comment — “One shared container + OpenHands conversation across the run’s workers” — is false. One Docker container is reused, but each worker builds a fresh Conversation (openhands_adapter.py:328) and receives a newly assembled initial prompt. Prior file views are copied into that prompt. The name is misleading: operationally it is a shared source-prefix capture, not shared conversation memory.

| Actually shared | Not shared |
| --- | --- |
| Docker filesystem / container state (working) | LLM conversation history |
| Provider cache shard (via root-ID cache key) | Source views — copied into later fresh prompts |

## 3.4  Source context accumulates globally

Every non-empty OpenHands file-editor view can become a SourceFileObserved event (openhands_adapter.py:547), with no filtering by phase, task relevance, dependency, extension, byte/token budget, or per-consumer projection. Append-only mode (shared_code_context.py:229) keeps every changed revision and stale copy, and rebuilds a run-global block injected into every later worker prompt.

- 1,181 SourceFileObserved events; ~3.19M captured characters.

- Source block present in 253/275 worker prompts; ~61.6% of total worker-prompt characters.

capture_recon_reads: false does not disable this.  It disables manager recon-read capture only. Worker view capture remains enabled whenever shared_worker_session is enabled.

## 3.5  Partial views can masquerade as full files

The capture stores rendered OpenHands observation text — a selected line range, truncated output, or line-numbered formatting — not verified canonical bytes, and does not preserve view_range. Different excerpts of one path therefore appear as separate complete revisions, while the prompt labels them “provided IN FULL” (shared_code.j2:10). This is both a cost defect (excerpts accumulate) and a correctness defect (later agents may trust incomplete content as whole files). Its exact token contribution is not yet quantified.

## 3.6  Other confirmed cost contributors

- 201.7 worker turns/run vs N1’s 67.8; 2.245× more completion tokens per turn.

- Boss/manager coordination: $8.113298 total (100 task-assessment calls; 20 decomposition calls).

- Fifteen failed deterministic procedures triggered LLM fallbacks costing $2.222434.

- Five timed-out B4 workers have no recorded cost despite substantial activity.

# 4  Cost Remediation Plan

B4 needs a ≥ 53.67% recorded-cost reduction to cross the current N1 result; because five timeouts are uncosted, the true required reduction is probably larger. If success is primary, meet the validated-correctness requirement first, then minimize cost among qualifying configurations. Each item below is a hypothesis requiring ablation, not a proven saving.

| # | Intervention | Detail |
| --- | --- | --- |
| P1 | Reduce fan-out | Replace fixed 15-worker decomposition with budgeted, adaptive decomposition; measure the cost/success Pareto frontier across progressively smaller fan-out. |
| P2 | Shorten critical path | If Patch-Creator fails, retry/escalate it; do not launch Patch-Validator against partial state; mark the phase unsuccessful if recovery fails. |
| P3 | Reduce repeated context | Only files required by the assigned symbol; diffs/ranges over whole files; structured findings over raw source; cap propagated bytes; expire superseded versions. Do not assume the draft’s $7.88 saving. |
| P4 | Reduce coordinator work | Deterministic complexity routing; one decomposition per phase; fewer manager layers; cached structured plans; skip assessment when the contract fixes the procedure. |
| P5 | Reduce output volume | Bounded structured results (evidence paths, command/exit, crash signature, patch status, open questions); generate the narrative once, after validated artifacts exist. |
| P6 | Correct procedural validation | Fix invalid zero-byte rejection, inconsistent signature matching, structural completion after a FAIL verdict. Eliminating all fallbacks alone saves only ~5.1% — necessary, not sufficient. |
| P7 | Selective model escalation | Cheap model for deterministic build/recon; stronger model only for root-cause and patch creation; escalate only after independently detected failure. (Product study only — a confound in the causal study.) |

### Cost accounting requirements

Persist usage for successful, failed, timed-out, and cancelled workers; procedural fallbacks; coordinator calls; evaluator calls. Record both event-derived and provider-reconciled usage. A run with missing usage is marked cost_incomplete, not zero.

cost_per_valid_fix = total reconciled cost / independently validated fixes

Cost/run alone can reward cheap failures; the primary economic endpoint should be cost per valid fix.

# 5  Success & Measurement Analysis

Declared tally: N1 18/20, B4 16/20, paired McNemar p = 0.625. The difference is reproducible but not a trustworthy performance result.

## 5.1  The two-run N1 advantage is arm-dependent scoring

For both libredwg cases (CVE-2020-21818, CVE-2020-21819), N1 and B4 use identical PoCs and both reproduce the same sanitizer class and function 3/3. B4 rejects because the observed WRITE differs from the expected READ; N1 accepts class and function without enforcing access type.

| Oracle policy applied to both arms | N1 | B4 |
| --- | --- | --- |
| Strict access-type matching | 16 | 16 |
| Lenient class/function matching | 18 | 18 |

Under one consistent policy the complete two-result difference disappears. The scientific issue is not strict vs lenient — it is that both arms must use the same frozen oracle. The authoritative expected oracle for libredwg was not persisted, so which policy is correct cannot currently be determined; it must be decided and frozen before the next experiment.

## 5.2  Evaluator false negative — zero-byte PoC

ImageMagick CVE-2018-5248: the zero-byte SIXEL PoC is the real trigger; both arms reproduce ASan heap-buffer-overflow 3/3 and both patches remove it 3/3. The nonempty-file validation rejects the zero-byte PoC. This is a shared false negative, not task difficulty.

## 5.3  Evaluator false positive — exit 134

ImageMagick CVE-2017-12641: the declared patch result says PASS, but all three post-patch executions assert and abort with exit status 134, while the procedure event records success=true. The validator equates “no recognized sanitizer signature” with “no crash,” ignoring assertions and process signals.

## 5.4  Genuine per-task differences

“Genuine” means the raw execution evidence differs and the difference survives applying the same scoring policy. Two exist, and they offset each other:

| Task | N1 | B4 |
| --- | --- | --- |
| GPAC 5586 | Focused patch removes the sanitizer failure (N1 win). | Patch-Creator runs 900s, times out, no cost record, partial state; parent continues; post-patch ASan 3/3. |
| libxml2 42496802 | N1 uses insufficient repro xmllint --sax — no sanitizer failure. | xmllint --sax --sax1 reproduces the expected ASan SEGV (B4 win). |

Compound causes.  The GPAC gap is real but its causes are combined — different worker model, more handoffs, the timeout, partial-state continuation, and failed-critical-child semantics — so it does not isolate topology.

## 5.5  Completion is not success; strict success is unknown

The system can emit WorkCompleted when one critical child failed, a validator artifact says FAIL, and only structural verification passed. The event store therefore distinguishes process completion from exploit or patch correctness. The RCA’s strict 14/20 vs 15/20 result cannot be audited: there is no strict verdict JSON, no judge output, no evaluator config, and every selected config sets skip_judge: true. True semantic success rates are unknown.

Confounded.  The experiment simultaneously changes topology, worker model, procedural dispatch, shared-context behavior, validation pathway, and coordination prompts. With models fixed but differing, the valid claim is “the complete configured B4 system vs the complete configured N1 system,” never “hierarchy alone caused the difference.”

# 6  Independent Evaluator & Mechanical Gates

Build one independent, post-run evaluator used identically for every arm. It must not treat arm-generated VERDICT text as the final score. Current gates are mostly literal substring checks and do not independently prove their claims.

## 6.1  Evaluator contract

### Exploit validity

- Referenced PoC exists; zero-byte PoCs permitted; crash reproduced independently 3×.

- Timeout, signal, exit status, sanitizer class, stack frame, and access type captured separately.

- Oracle-matching rule explicit and immutable; READ-vs-WRITE matching required for every arm or ignored for every arm.

### Patch validity

- Patch applies and rebuilds; original sanitizer signature disappears.

- Timeout, process signal, assertion/abort, and any sanitizer finding are failures.

- Nonzero functional exits judged against explicit testcase-specific expectation — not auto-accepted or auto-rejected.

- Regression and semantic requirements evaluated independently of the agent’s own report.

### Semantic / root-cause validity

Mechanical crash removal is insufficient. After mechanical, safety, and regression gates pass, use a blinded three-provider semantic panel. The frozen target is Claude Opus 4.8, GPT-5.5-2026-04-23, and stable Gemini 3.5 Flash with 2-of-3 majority. Provider/schema errors retry under a fixed policy and then fail closed; no human queue or override exists. Persist each model ID, prompt, schema, response, usage, cost, timestamp, retry, evidence hash, and aggregation result.

## 6.2  Regression fixtures the evaluator must pass

| Fixture | Required result |
| --- | --- |
| Identical libredwg raw evidence from N1 and B4 | Identical score |
| ImageMagick zero-byte SIXEL PoC reproducing ASan 3/3 | Valid exploit |
| ImageMagick patch producing assertion abort, exit 134 | Patch failure |
| Deliverable says VERDICT: FAIL but agent emits WorkCompleted | Run not counted successful |
| Patch-Applier times out, dependent Patch-Validator continues | Critical-path failure recorded |
| Worker times out after producing model events | Partial cost/usage retained |

## 6.3  Mechanical gate ladder (0–7)

A strong mechanical floor plus independent semantic assessment where mechanics are insufficient — not agent-authored files alone, and not an LLM judge alone.

- Gate 0 — Provenance / anti-leak: runtime seal, sealed hashes, run/task/base-commit/image digests, evaluator policy version; evidence from host/procedure events, not agent files.

- Gate 1 — Build: host-executed, no timeout, exit 0, binary present/executable/hashed, sanitizer instrumentation independently verified where possible.

- Gate 2 — Exploit reproduction: PoC exists (zero-byte allowed), frozen repro+binary hashes, 3 host runs capturing argv/timeout/exit/signal/output-hash/sanitizer-class/access-kind/top-frame, all three agree, matched to the frozen oracle. Agent VERDICT ignored as final authority.

- Gate 3 — Patch integrity: valid diff, applies to recorded base, changes ≥1 source hunk, only allowlisted files, does not touch PoC/repro/validator/wrapper/sanitizer-flags, matches the approved PatchPlan.

- Gate 4 — Post-patch build + repro: clean rebuild; same PoC/repro/binary; 3 host runs. Always-forbidden: timeout, SIGSEGV, SIGABRT, assertion, ASan/UBSan/LSan finding, core dump. Potentially acceptable: exit 0 or a documented nonzero input-rejection code frozen in the testcase contract.

- Gate 5 — Non-vacuous validation: prove the repro did real work — same PoC/script/program, repro not swapped for true / exit 0.

- Gate 6 — Regression: classify validated_no_regression / limited_regression_evidence / regression_failed; record which checks existed.

- Gate 7 — Root-cause / plan consistency: PatchPlan target/symbol exist, hunk overlaps the approved anchor, changed files kept within the allowlist, evidence references real IDs, plan frozen before Patch-Creator started.

Why "exit 0 only" is wrong.  Some valid patched programs reject malformed input with a nonzero code (GPAC’s post-patch “Bad Parameter”). Accepted nonzero codes must be frozen in the testcase contract, never chosen by the agent after seeing the result.

# 7  RCA Corrections

The current RCA on disk (rca-n1-vs-b4-heldout20-2026-07-06.md) is partly correct but must be corrected before publication.

## 7.1  Correct parts (retain)

- Recorded B4 cost is 2.1585× N1; both arms cache effectively.

- B4’s cost inversion is primarily caused by greater token/work volume.

- Declared mechanical artifacts reproduce N1 18/20 and B4 16/20; model assignments differ; fresh B4 conversations repeatedly require initial context.

## 7.2  Parts that must be corrected

| RCA claim | Why it is wrong |
| --- | --- |
| Strict N1 14/20 vs B4 15/20 | No strict/judge artifacts exist in the permitted DB/runs evidence. |
| Success flip has “no causal chain” | Two identical libredwg raw reproductions receive different arm-specific verdicts — the exact two-result difference. |
| ImageMagick zero-byte PoC is intrinsic-hard | The zero-byte input reproduces ASan 3/3 and both patches remove it. |
| B4 ImageMagick 2017-12641 passes | All three post-patch executions abort with an assertion and exit 134. |
| Final cohort spans two git SHAs | All selected 40 runs use c1e2b0f8…. |
| B4 has 13.5 workers/run | 15 worker tasks/run; 13.5 is cost-recorded conversations/run. |
| Total worker prompt grows monotonically | Only the injected source block grows monotonically; total prompt length has 42 decreases. |
| Shared block saves exactly $7.88 | An unvalidated token-pricing scenario, not a measured ablation. |
| Early failed runs all relaunched in final cohort | Only two of the nine failed task IDs overlap. |
| “Do not touch the judges” | Deterministic validation has proven false positives and false negatives. |

Operational consequence.  The existing RCA says not to change validation; the evidence says validation must be corrected before B4 improvement can be measured. These directly conflict — the evidence wins.

# 8  B4-Adaptive Design

Keep the deterministic four-phase skeleton (Builder → Exploiter → Fixer → Reporter). Make each phase a persistent controller that chooses compact, expanded, or escalated execution — and never converts permanently into a worker.

## 8.1  Dynamic critical path

Four blockers must be fixed before adaptive execution is safe:

- Managers plan before upstream evidence exists (agent_readiness.py:61) — a Fixer manager can choose its path before Exploiter evidence exists.

- Failed dependencies count as satisfied (agent_readiness.py:143) — downstream continues after a critical producer timeout.

- Partial child success completes the parent (agent_session.py:214) — WorkCompleted fires if ≥1 child succeeded, even with a failed critical child.

- A compact worker cannot later expand into a controller that spawns specialists.

### Compact-first candidate (8 leaf workers before expansion: 4 LLM + 4 procedures)

| Phase | Compact route | Expand when |
| --- | --- | --- |
| Builder | Build-Executor + deterministic Build-Verifier | Build fails, binary absent, sanitizer absent |
| Exploiter | Repro-Creator + deterministic Exploit-Validator | PoC fails, signature conflicts, repro nondeterministic |
| Fixer | Root-Cause-Analyst + deterministic Patch-Applier + deterministic Patch-Validator | Cause ambiguous, multiple fix layers, patch fails |
| Reporter | One Reporter | Evidence conflicts or artifacts missing |

### Required invariants

- Hard dependency = successful completion, not merely terminal (FAILED must not satisfy).

- A failed critical producer blocks or replans consumers; parent success requires all selected critical children.

- A VERDICT: FAIL cannot be overridden by structural completion.

- Every route decision persists: phase, policy version, available actions, upstream evidence refs, missing evidence, selected route/roles, expansion triggers, reason, remaining budget — validated by a deterministic gate, not an unaudited narrative.

## 8.2  Dependency-scoped context

Replace the run-global append-only block with a small context packet built for the specific consumer, selected from its hard dependencies, consumed artifacts, target_paths, symbols, current failure digest, and current file revision — under a hard byte/token budget. Keep the shared container and run-scoped cache key; the worker can read the full file on demand.

Example — a Patch-Applier receives the patch plan, root-cause artifact, and only the parse_chunk excerpt with preconditions (file hash must match; anchor appears exactly once; only that file may change) — not build logs, unrelated Builder source, every PoC-researcher read, or stale revisions.

## 8.3  Context instrumentation (measure before and after)

Persist per-prompt segment provenance (runtime contract, CVE context, role instructions, task/briefing, workspace listing, source block + index, per-path contribution, full vs ranged, subsequent re-read). Then answer: did logical context shrink; did workers compensate by re-reading; did scoped context hurt correctness; which source entries were actually useful. A policy that cuts initial tokens 40% but triggers re-reads may not be a net win.

### Correct capture semantics

- Call content “full” only after a verified full-file read; store ranged views as excerpts.

- Do not treat two different excerpts as complete file revisions; keep only the current revision, deduped by hash.

- Filter directory listings, binaries, generated logs; enforce a per-observation size limit.

## 8.4  Procedural Patch-Applier / validated PatchPlan

Complex reasoning cannot disappear — it must move upstream into a validated PatchPlan that a weaker worker executes literally.

Root-Cause investigation

v

GPT-5.3-Codex Root-Cause-Analyst authors an exact PatchPlan

v

PatchPlan consistency gate

v

Host Patch-Applier validates and renders the literal steps

v

Independent deterministic Patch-Validator

The PatchPlan is machine-readable (root cause + evidence IDs, target file/base hash/symbol/anchor with expected occurrence count, exact edit steps, allowed/forbidden files, postconditions). An incomplete plan must never reach the applier. The host validates the file hash and unique anchor, renders the exact diff, rejects paths outside allowed_files, and records PatchPlanApproved. Patch-Validator independently applies, rebuilds, and replays. Every reasoning, hybrid, and synthesis role uses GPT-5.3 Codex; pure coding/execution roles use GPT-5.4 mini; procedures use no model.

# 9  Experimental Protocol

One comparison cannot answer both the causal and the product question. Separate them.

| Study | Question | Controls / allowances |
| --- | --- | --- |
| A — Topology effect | Holding model, evaluator, budget, task set, runtime, and procedural behavior constant, does hierarchical B4 improve outcomes over flat N1? | Same worker model, temperature, evaluator, procedural setting, budget, container image, testcase commit, source-context policy. Only topology + necessary coordination differ. |
| B — Product comparison | Does the best deployable B4 dominate the best deployable N1 on success and cost? | Different models, routing, procedures, budgets allowed. Conclusion is about complete systems, not topology alone. |

## 9.1  Confirmatory protocol

- Pre-register hypotheses, endpoints, success oracle, cost definition, inclusion/exclusion, treatments, minimum effect sizes, tests, stopping rule, and missing/timeout handling — before running.

- Enroll every launched run (ITT) — no dropping failed launches, no picking the latest duplicate, no silent timeout replacement; retries linked to the same unit via experiment_id/batch_id/task_id/cell/replicate.

- Execution — pair N1/B4 on the same tasks and base commits, interleave/randomize order, immutable image digests, identical evaluator versions, preserve all raw outputs and hashes.

- Sample size — pilot on dev tasks, estimate paired discordance and log-cost variance, prospective power analysis, freeze n. The current p = 0.625 cannot support power calcs because its discordances include measurement bias.

## 9.2  Statistical claims

Success:  Δsuccess = success_B4 − success_N1   (paired binary, CI, predeclared margin)

Cost:     Rcost    = cost_B4 / cost_N1          (paired ratio, log-cost / bootstrap)

Claim joint B4 dominance only if:

lower CB(Δsuccess) > required success margin

AND upper CB(Rcost)  < required cost ratio

Margins must be chosen from scientific/product significance, not from the observed data.

## 9.3  Development 2×2 ablation

On the now-consumed held-out-20/dev tasks, with models unchanged:

| Path policy | Context policy |
| --- | --- |
| Fixed 15-worker roster | Global append-only context |
| Adaptive compact→expanded | Global append-only context |
| Fixed 15-worker roster | Scoped / budgeted context |
| Adaptive compact→expanded | Scoped / budgeted context |

This isolates path adaptation, context scoping, and their interaction before the frozen confirmatory comparison on a new untouched cohort.

# 10  Work Plan & Sequencing

Ordered so measurement correctness precedes B4 tuning.

| # | Change | Layer | Category |
| --- | --- | --- | --- |
| 1 | Correct RCA; build independent scorer + fixtures | agent-docs/, plugins/security/ | evaluation |
| 2 | Require successful deps + critical-child completion | core/ | orchestration |
| 3 | Route-decision provenance + delayed phase planning | core/ | orchestration |
| 4 | Compact→expanded phase controllers | core/ + plugins/security/ | mixed |
| 5 | Instrument prompt segments + view provenance | infrastructure/ | context |
| 6 | Correct ranged/full capture semantics | infrastructure/ | context |
| 7 | Dependency-scoped bounded context | core/ port + infra adapter | context |
| 8 | Add fixed-model experiment cells | config/, experiments/ | orchestration |
| 9 | Run development ablations | runs/ + DB | experiment |
| 10 | Freeze + run confirmatory comparison | new untouched tasks | experiment |
| 11 | Remove human audit queue and override; add heterogeneous automated judges | experiments/ | evaluation |
| 12 | Add per-role model overrides and frozen role-to-model map | config/, infrastructure/ | orchestration |
| 13 | Replace active B3 with versioned role-fused composite ablation | config/, experiments/ | experiment |
| 14 | Require exact N1/B4 task equality, complete pairs, and nonzero/missing-cost integrity | experiments/ | experiment |
| 15 | Freeze evaluator bundle: raw replay, judge calls, hashes, retries, timestamps | experiments/ | evaluation |

Architecture gate.  Authorize core/, infrastructure/, config/, experiments/ as topological/orchestration work; plugins/security/ and prompts/domains/secbench/ as cybersecurity/evaluation-policy work. The single cross-boundary import remains bootstrap/composition.py.

# 11  Hypotheses

Hypotheses, not established facts — each requires the development ablations above.

| ID | Hypothesis | Confirmation |
| --- | --- | --- |
| H1 | Outcome-adaptive hierarchy matches/improves success with fewer workers | Higher/equal valid success, fewer conversations and turns |
| H2 | Dependency-scoped context beats run-global append-only | Lower prompt volume without lower valid success |
| H3 | Delaying phase planning until upstream evidence exists improves patch quality | Better root-cause/patch validity, fewer replans |
| H4 | Critical-child semantics reduce false success and wasted work | Fewer false completions, less post-failure execution |
| H5 | Fusing tightly coupled roles reduces handoff loss | Equal/better success with fewer conversations |
| H6 | Targeted expansion beats full-roster expansion | Higher success per added worker |
| H7 | Structured evidence packets beat raw source propagation | Fewer re-reads, lower tokens, fewer contradictions |
| H8 | Uncertainty-weighted budget allocation improves success | Higher valid success at equal total budget |
| H9 | Deterministic top-level phases beat LLM rediscovery | Lower coordination tokens, less route variance |
| H10 | Validators as procedures where semantics are deterministic | Fewer conversations, no self-certification (fix zero-byte/exit-134/signature defects first) |
| H11 | Phase-local bounded memory beats global memory | Continuity preserved without cross-phase accumulation |
| H12 | Read-only parallel investigations reduce latency | Lower wall-clock (not cost); test after correctness fixed |

# 12  Pre-Experiment Design Freeze (2026-07-12)

| Frozen task + treatment | → | LLM / host execution | → | Fresh replay | → | 3-model panel | → | Verdict bundle |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Decision. N1 is the flat confirmatory baseline. B4 is b4-adaptive-v1. The active B3 replacement is b4-adaptive-rolefused-v1 and is reported as a manager-plus-specialization composite ablation, not a pure manager effect.

No humans participate in run execution, semantic adjudication, audit sampling, or verdict override.

Model routing follows work character: pure coding/execution uses GPT-5.4 mini; reasoning, hybrid, and synthesis use GPT-5.3 Codex; fixed procedures use no LLM.

Mechanical and safety failures are non-overridable. Semantic judges only decide causal and patch-quality questions after objective eligibility.

The confirmatory cohort is untouched, paired, interleaved, intention-to-treat, and frozen before launch.

## 12.1  Worker execution and model map

| Phase | Role | Execution | Work character | Target model |
| --- | --- | --- | --- | --- |
| Builder | Build-Setup | LLM | coding/execution | GPT-5.4 mini |
| Builder | Build-Executor | LLM | coding/execution | GPT-5.4 mini |
| Builder | Build-Verifier | host procedure | mechanical validation | none |
| Exploiter | PoC-Researcher | LLM | reasoning | GPT-5.3 Codex |
| Exploiter | Data-Flow-Analyst | LLM | reasoning | GPT-5.3 Codex |
| Exploiter | PoC-Tester | LLM | reasoning/validation | GPT-5.3 Codex |
| Exploiter | Forward-Instrumentator | LLM | hybrid reasoning/coding | GPT-5.3 Codex |
| Exploiter | Repro-Creator | LLM | coding/execution | GPT-5.4 mini |
| Exploiter | Exploit-Validator | host procedure | mechanical validation | none |
| Fixer | Root-Cause-Analyst | LLM | reasoning | GPT-5.3 Codex |
| Fixer | Candidate-Reviewer | LLM | reasoning | GPT-5.3 Codex |
| Fixer | Regression-Tester | LLM | reasoning/validation | GPT-5.3 Codex |
| Fixer | Patch-Applier | host procedure | mechanical transformation | none |
| Fixer | Patch-Validator | host procedure | mechanical validation | none |
| Fixer | Fix-Aggregator | LLM | synthesis | GPT-5.3 Codex |
| Reporter | Reporter | LLM | synthesis/reasoning | GPT-5.3 Codex |

Classification rule. Mechanical/LLM is an execution axis; coding/reasoning/hybrid/synthesis is a work axis. “Thinking” is not a separate category. In role-fused B3, Builder uses GPT-5.4 mini; Exploiter, Fixer, and Reporter use GPT-5.3 Codex because their fused work contains reasoning.

## 12.2  Mechanical eligibility and fixed procedures

| Inputs | → | Command | → | Verdict | → | Evidence | → | Retry |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Procedure role | PASS | FAIL |
| --- | --- | --- |
| Build-Verifier | secb build exits 0 before timeout; binary pointer resolves | timeout, nonzero exit, missing/invalid binary |
| Exploit-Validator | real repro and frozen crash signature match 3/3 | stub/missing input, timeout, signal/exit drift, class/access/frame mismatch |
| Patch-Applier | approved PatchPlan validates and renders exactly | schema, path, anchor, base-hash, scope, or protected-file mismatch |
| Patch-Validator | patch applies; build succeeds; same PoC is crash-free 3/3 | apply/build/replay timeout, signal, assertion, sanitizer, or crash |

Mechanical work requires no hypothesis selection, semantic interpretation, or evidence-conflict resolution.

Zero-byte PoCs remain valid when the declared path resolves and the host replay proves execution.

Raw argv, stdout/stderr, exit code, signal, timeout, duration, image/commit identity, and hashes are retained.

A procedure failure and its cost/evidence remain recorded even when the one agentic retry succeeds.

## 12.3  Automated judge architecture — zero humans

| Oracle | → | Blinded | → | Panel | → | Majority | → | Final |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Rule | Frozen policy |
| --- | --- |
| Independence | Three providers/model families. Three calls to one model are repeated samples, not independent judges. |
| Blinding | No cell, topology, worker model, treatment, cost, or arm-identifying path; use an opaque evaluation ID. |
| Evidence | Frozen bug/crash oracle without gold patch; raw pre/post replay; root cause; approved PatchPlan; diff; regression evidence. |
| Rubric | Causal defect; correct repair layer; broad suppression; evidence consistency; regression risk; final boolean + evidence references. |
| Aggregation | All three run. Two of three pass. Fixed same-model retries for transport/schema errors; exhausted errors fail closed. |
| Authority | Judges cannot override mechanical, safety, provenance, or regression failure. |
| Persistence | Full prompt/schema/response, exact model, effort, usage, cost, retry, timestamp, evidence hash, evaluator/config hash. |
| Cost | Judge cost is separate from treatment cost and cannot affect N1/B4 cost endpoints. |

Why Opus is not sufficient alone. A separate Opus model reduces worker-family self-preference, but a single judge remains a single point of semantic failure. The third provider makes disagreement resolvable without a human. Do not use floating latest aliases or preview models in a confirmatory study; any model replacement creates a new evaluator version.

## 12.4  Release gate before any new N1 vs B4 experiment

| Status | Gate | Required action |
| --- | --- | --- |
| BLOCKED | Prompts agree with adaptive and role-fused treatments | Remove full-roster/no-merge requirements |
| BLOCKED | Per-role model routing | Implement and test model_overrides |
| BLOCKED | Zero-human judges | Delete audit queue, sampled review, and human override paths |
| BLOCKED | Grounded semantic packet | Add frozen oracle plus raw host replay/regression evidence |
| BLOCKED | Independent exact replay | Fresh pre-patch 3× and post-patch 3×; exact class/access/frame; regression |
| BLOCKED | Complete evaluator provenance | Persist raw reports, calls, retries, timestamps, code/config hashes |
| BLOCKED | Strict paired enrollment | Reject unequal sets, missing/duplicate arms, and silent intersections |
| BLOCKED | Cost integrity | Retain observed failed-run usage; missing is unknown, never zero |
| BLOCKED | Untouched confirmatory cohort | Freeze manifest, power, endpoints, margins, seed, stopping rule, models, prompts, images, hashes |
| BLOCKED | End-to-end verification | Positive/negative fixtures, full tests, type/architecture checks, development dry run |

Launch decision: NOT READY. Documentation is frozen first; implementation and verification must close every blocking row before any untouched N1 vs B4 task is launched.

# Appendix A  Contradictory & Inconsistent Statements

Method. The source analysis was audited by parallel finders across five contradiction classes (numeric, terminological, claim-logic, recommendation, cross-reference); every candidate was then adversarially verified against the source text, requiring both conflicting passages to be quoted and each classified as a hard contradiction, a terminological collision, or a false positive that reconciles. Conflicts the source already flags as intentional corrections of the prior RCA are excluded; these are tensions within the new analysis itself.

Result. No hard logical contradiction survived verification. Two genuine internal collisions remain — both cases of a single word (“strict”, “success”) carrying two incompatible meanings the text never disambiguates. Five further candidates reconcile on close reading and are recorded as checked.

## A.1  Confirmed internal collisions

Survived adversarial verification. Each is the same word used with two incompatible meanings that the source never disambiguates. Fix before publication.

C1.  “strict” means two incompatible things

TERMINOLOGICAL COLLISION · medium

Passage A   §5.1 prints a concrete strict result — “Strict access-type matching — N1 16, B4 16” — and the verified-facts list uses the bare phrase “strict-success.”

Passage B   §5.5 and the RCA correction state there is “no strict verdict JSON, no judge output … strict results are not preserved … true semantic success rates are unknown.”

Assessment.  “strict” denotes two different objects. In §5.1 it is the strictest mechanical exploit oracle (access-kind READ-vs-WRITE matching), recomputable from preserved raw evidence, giving 16/16. In §5.5 it is the semantic-judge verdict, which was never persisted (skip_judge: true) and is therefore unknown. Both statements are individually true, but the shared unqualified term “strict success” collides: a reader cannot tell whether “strict” is the known 16/16 or the unknowable blank. Three independent verifiers converged on this. Fix by qualifying each use — “strict mechanical access-kind count” vs “strict semantic-judge success (unpreserved).”

C2.  “success” means both scheduler completion and validated correctness

TERMINOLOGICAL COLLISION · low

Passage A   §8.1 blocker: “parent emits WorkCompleted even if some children failed, as long as at least one succeeded” — mechanical scheduler completion.

Passage B   Research objective: “Primary: maximize independently validated correctness/success” — validated correctness.

Assessment.  The bare word “success/succeeded” carries two referents — a scheduler event firing versus an independently validated fix. The document is mostly self-aware (it explicitly says “RunCompleted is not success” and “agent emits WorkCompleted → Run not counted successful”), so severity is low, but the overloaded bare term still appears. Reserve “completed/terminal” for the event sense and “success” for validated correctness.

## A.2  Checked and cleared

Candidates that looked contradictory but reconcile on close reading; adversarial verification classified each as a false positive. Listed with their resolutions so they are on record as examined — and, where a one-line clarification would prevent a future reader from re-raising them, that is noted.

K1.  “Genuine advantages offset” vs “relative correctness unknown”

CHECKED — RECONCILES (scope)

Passage A   §5.4: two genuine, evidence-level discordances — GPAC (N1 win) and libxml2 (B4 win) — “offset each other.”

Passage B   BLUF: “the true relative correctness of N1 and B4 remains unknown.”

Reconciliation.  Not a contradiction on close reading: the offset is established only at two manually-inspected tasks, while the population-level relation stays unknown because the evaluator has false positives/negatives elsewhere and no semantic judge ran. The two operate at different scopes. Recommend stating the two levels explicitly so the known task-level offset is not read as contradicting the unknown population-level relation.

K2.  15 worker tasks/run vs 13.5 cost-recorded conversations/run

CHECKED — RECONCILES (different metrics)

Passage A   Baseline: “15 worker tasks/run.”

Passage B   Baseline: “13.5 cost-recorded conversations/run,” and separately “five timed-out workers have no cost record.”

Reconciliation.  Not a contradiction: “worker tasks” and “cost-recorded conversations” are different categories. Procedure-only workers (host-side, zero LLM turns) and the five uncosted timeouts both produce tasks without a billable conversation, so 15 → 13.5 needs no one-to-one match, and the document never claims the five timeouts alone explain the gap. Flagged only because a reader may expect the figures to reconcile arithmetically; a one-line note (“the remainder are procedure-only / uncosted”) would preempt the question.

K3.  The ≈$1.433/run floor vs “recorded cost is a lower bound”

CHECKED — RECONCILES (same direction)

Passage A   “Five B4 timeouts lack cost events. $2.177703/run is a lower bound.”

Passage B   The caching bound holds completion output at $10.5386 and concludes B4 “would still cost ≈$1.433/run.”

Reconciliation.  Consistent in direction: both figures omit the five uncosted timeouts, so the $1.433/run floor is itself a lower bound and the “still above N1” conclusion only strengthens. Not a contradiction. Optionally note that the floor inherits the same undercount as the headline figure.

K4.  Compact Fixer roster vs the mandatory PatchPlan synthesizer

CHECKED — RECONCILES (worker vs manager)

Passage A   §8.1 compact Fixer route = Root-Cause-Analyst + Patch-Creator + deterministic Patch-Validator (three workers).

Passage B   §8.4 requires a Fixer manager to synthesize an exact PatchPlan before the “dumb Patch-Applier” executes it.

Reconciliation.  Reconciles because plan synthesis is performed by the phase controller/manager, which is not counted among the “seven workers,” and “Patch-Creator” is the applier role throughout — no rename or omission. Flagged only because the seven-worker figure is quoted without mentioning the planning manager alongside it.

K5.  “Selective model escalation” (Priority 7) vs “no model escalation needed” (§8.4)

CHECKED — RECONCILES (scope)

Passage A   Priority 7 proposes testing selective model escalation — a stronger model for root-cause and patch creation.

Passage B   §8.4: “Because managers already use the stronger fixed B4 coordination model, no model escalation is required.”

Reconciliation.  Different referents. Priority 7 is a product-study worker-routing lever (Study B, explicitly a confound for the causal Study A). §8.4’s “no escalation” refers specifically to the literal Patch-Applier, which executes a plan the already-strong manager produced. Co-true.